STATEMENT OF WORK

Flight Deal Intelligence — Phase 1: Data Infrastructure & Anomaly Engine

| Document Date | Version | Prepared By | Project |
| --- | --- | --- | --- |
| April 2026 | v2.0 | [Your Name / Company] | Flight Deal Alert Platform |

1. Project Overview

This Statement of Work (SoW) outlines the scope, deliverables, and working arrangement between the Client and the Analyst (Freelancer ) for Phase 1 of the Flight Deal Alert Platform.

The platform identifies statistically significant fare anomalies and classifies them into three tiers — Deal, Flash Deal, and Phantom Fare — before distributing them to a growing social media audience. The platform will later transition into a full membership product in Phase 2, where tier visibility will be used to drive membership upgrades.

Primary target markets: Middle East, Turkic-speaking countries, and Africa. Secondary markets: Europe, UK, United States, and South America.

2. Fare Classification Framework

All anomaly detection must apply dual qualification criteria. A fare must meet BOTH the percentage threshold AND the minimum absolute saving to be classified in any tier. This prevents low-value percentage drops on cheap routes from appearing alongside genuinely significant deals.

| Tier | % Below Baseline | Min. Absolute Saving | Visibility | Description |
| --- | --- | --- | --- | --- |
| Deal | ≥ 40% | ≥ $80 / €75 | All users (free & paid) | A genuine, statistically significant fare reduction versus the 30-day rolling baseline. Bookable on standard airline or OTA channels. Suitable for regular social media posting. |
| Flash Deal | ≥ 60% | ≥ $150 / €140 | All users (free & paid) | A rare, deeply discounted fare well outside normal pricing behaviour. Often tied to seat-release windows, airline promotions, or low-demand dates. High urgency — typically valid for 24–72 hours. |
| Phantom Fare | ≥ 75% | ≥ $250 / €230 | Paid members only (Phase 2) | An exceptional pricing anomaly, likely caused by a system error, currency mismatch, or unannounced airline action. Extremely time-sensitive — can disappear within minutes to hours. Shown exclusively to premium-tier members in Phase 2 to drive membership upgrades. |

Note on baseline: The rolling baseline for each route is calculated using the median fare observed over the prior 30 days, across a consistent booking window (e.g., 14-day and 60-day advance purchase). Freelancer is responsible for building, documenting, and maintaining this baseline model.

3. Phase 1 Objectives

Build a reliable, continuously monitored flight pricing dataset across key origin cities in target markets.

Establish and calibrate a dual-metric anomaly detection model (percentage threshold + minimum absolute saving) for all three fare tiers.

Validate all detected anomalies — particularly Phantom Fares — against live booking data before delivery to the Client.

Deliver structured, publishable fare data in a format ready for Instagram content production.

Document the data schema and model logic required for Phase 2 platform integration, including the tiered visibility system.

4. Scope of Work

4.1  Data Collection & Monitoring

Identify and configure data sources (OTA APIs, affiliate feeds, or structured monitoring workflows) covering priority route clusters from Istanbul, Dubai, Riyadh, Nairobi, Lagos, Cairo, Almaty, Tashkent, and Baku.

Monitor a minimum agreed number of route-date combinations on a daily basis.

Track pricing across at least two booking windows (14-day and 60-day advance purchase) per route to support accurate baseline construction.

Maintain a structured price history log in agreed format (Google Sheets / SQL / CSV).

4.2  Baseline Pricing & Dual-Metric Anomaly Detection

Build and document a 30-day rolling median baseline for each monitored route, segmented by booking window.

Apply both qualification criteria simultaneously for each flagged fare:

Percentage threshold: the fare must fall below the baseline by the required percentage for its tier (≥40% Deal, ≥60% Flash Deal, ≥75% Phantom Fare).

Absolute saving threshold: the fare must represent a minimum real-money saving versus the baseline ($80/$150/$250 respectively) to exclude low-value percentage drops on cheap routes.

Classify each qualifying fare into the correct tier and flag for QA review.

Document the methodology (rolling median, booking window segmentation, dual-metric logic) in a written model specification.

Perform backtesting against at least 30 days of historical data to validate model accuracy and calibrate thresholds.

4.3  Quality Assurance & Validation

Verify each flagged anomaly by cross-checking against at least one live booking source before delivery.

Confirm fare availability, correct routing, accurate saving calculation (both % and absolute), and absence of unusual restrictions.

Apply heightened scrutiny to Phantom Fares: these must be verified on the airline's own website and at least one OTA before delivery, with a note on likely cause (system error, currency mismatch, etc.) and estimated time window before correction.

Maintain a QA log recording each anomaly checked, the verification source, outcome (confirmed / rejected / escalated), and tier classification.

Flag any confirmed fare that, despite meeting both thresholds, carries restrictions that would significantly limit usability (e.g., non-refundable, <12h booking window, extreme layover).

4.4  Reporting & Content Delivery

Deliver a standardised alert report for each confirmed fare containing: origin, destination, fare, baseline price, % saving, absolute saving ($), booking link, valid window, tier classification (Deal / Flash Deal / Phantom Fare), and urgency flag.

Phantom Fares to be delivered immediately upon confirmation, outside the standard reporting schedule, given their time-sensitive nature.

Provide a weekly summary report covering: routes monitored, anomalies detected by tier, anomalies confirmed, rejection rate, and top 3 deals by absolute saving.

All deliverables formatted in agreed template suitable for direct use in Instagram content production.

4.5  Out of Scope — Phase 1

Website, mobile application, or membership platform development.

Notification system build (email, SMS, WhatsApp, push).

Affiliate or revenue-sharing integration.

Social media content creation or account management.

Implementation of the Phantom Fare tiered visibility system (Phase 2 deliverable).

5. Deliverables & Timeline

| Deliverable | Description | Due | Format |
| --- | --- | --- | --- |
| Kick-off document | Confirmed route list, data sources, booking windows, baseline methodology | Week 1 | Sheet / PDF |
| Model specification | Written dual-metric anomaly logic, tier thresholds, baseline construction method | Week 2 | PDF Document |
| Baseline pricing model | 30-day rolling baseline for all monitored routes, segmented by booking window | Week 2–3 | Spreadsheet |
| Backtesting report | Validation of dual-metric model vs. ≥30 days of historical pricing, false positive analysis | Week 3 | PDF Report |
| First live alert batch | First confirmed Deal, Flash Deal, and Phantom Fare alerts ready for posting | Week 3–4 | Structured sheet |
| Daily / on-demand alerts | Ongoing validated fares by tier — Phantom Fares delivered immediately upon detection | Ongoing | Email / Sheet |
| Weekly summary reports | Tier breakdown, routes monitored, confirmation rate, top deals by absolute saving | Weekly | PDF / Sheet |
| Phase 2 handover brief | Data schema, model docs, tier logic, and integration notes for dev team | Week 10–12 | PDF Document |

6. Engagement Model & Working Arrangement

6.1  Rate & Hours

Hourly rate: USD $X.00 per hour, consistent with the Analyst's published Upwork rate.

Estimated commitment: 10–12 hours per week during Weeks 1–3 (intensive setup phase), reducing to approximately 6–8 hours per week for ongoing monitoring and reporting from Week 4 onward.

Hours tracked via Upwork Time Tracker. Invoicing weekly or bi-weekly as agreed.

6.2  Communication

Weekly check-in call (30 minutes) to review findings, confirm priorities, and discuss data quality issues.

Immediate async notification (Upwork message / Slack / WhatsApp) upon detection of any Phantom Fare — these are time-critical and cannot wait for scheduled reports.

Client to respond to queries within 24 hours on business days.

6.3  Tools & Access

Analyst to use their existing tools (Google Sheets, Python, SQL, Excel) for data collection and modelling.

Client will provide access to any API keys, affiliate accounts, or data subscriptions procured for the project.

All deliverable files shared in a designated Google Drive folder with Client as owner.

7. Confidentiality & IP

All data, models, reports, tier classification logic (including the Phantom Fare detection methodology), and deliverables produced under this SoW are the sole property of the Client. The Analyst agrees not to share, replicate, or use any project-specific data, route intelligence, or detection methodology for any third party during or after the engagement.

The Phantom Fare category name, definition, and tiered visibility strategy are confidential commercial IP of the Client and must not be disclosed.

Both parties agree to keep the commercial terms of this arrangement confidential.

8. Amendments & Termination

Either party may request amendments to this SoW with 5 business days' written notice. Termination requires 7 days' written notice. All work completed and validated prior to termination will be compensated in full.

9. Agreement

By proceeding with this engagement on Upwork, both parties confirm acceptance of the terms described in this Statement of Work.

| Client | Analyst |
| --- | --- |
| [Your Full Name] | Freelancer |
| Signature: ___________________ | Signature: ___________________ |
| Date: _______________________ | Date: _______________________ |

APPENDIX A

Route Expansion Plan — Data-Driven Market Prioritisation

This appendix defines the phased geographic expansion sequence for Stefan's monitoring operations. The priority order is derived from live aviation capacity data (OAG, ACI, IATA 2024–2025) and weighted across three factors: absolute flight volume (anomaly pipeline size), route price competition (anomaly frequency), and audience growth speed on the platform's target social media channels. Freelancer should treat each Wave as an expansion layer — not a replacement — so that by Month 14 all five regions are monitored concurrently.

A1.  Prioritisation Rationale by Region

| Region | Wave | Key Hub Volume | Growth Rate | Anomaly Freq. | Strategic Rationale |
| --- | --- | --- | --- | --- | --- |
| Middle East + Turkey | 1 | Dubai 92M, IST 80M pax/yr | High (+6–8% YoY) | Very High | World's 2 busiest int'l airports. Cairo–Jeddah is #2 busiest global route (5.8M seats). Multi-carrier competition on same corridors drives constant price anomalies. |
| Africa | 2 | Cairo 28M, JNB 18M, ADD 12M pax/yr | Very High (+24% East Africa) | High | Structurally high base fares (fuel +20–30%, taxes 30–35% of ticket). When anomalies hit, absolute savings are massive — high emotional impact for Instagram. |
| Turkic / Central Asia | 3 | 30M pax/yr Kazakhstan alone | Fastest globally (+500% in 20 yrs, 7.7% CAGR) | Medium–High | World's fastest-growing aviation market. LCC penetration rising (4.6%→21%). First-mover advantage — no equivalent deal alert service exists in the region. |
| Europe | 4 | LHR 83M, AMS 61M, FRA 59M pax/yr | Stable (+3–5% YoY) | High | Mature market with strong competition, but intercontinental routes (Europe→Middle East, Africa) generate anomalies that European services ignore. Enter with a differentiating lens. |
| Americas + Australia | 5 | JFK 62M, MIA 52M, SYD 50M pax/yr | Moderate (+5% YoY) | High | Well-served by Going, Scott's etc. Enter via diaspora angle — Arab, Turkish, African diaspora in US, Brazil, Australia underserved on their home-region routes. |

A2.  Wave-by-Wave Operational Detail

| WAVE 1 · Middle East + Turkey · Months 1–3 |  |
| --- | --- |
| Priority cities | Istanbul (IST) · Dubai (DXB) · Abu Dhabi (AUH) · Riyadh (RUH) · Jeddah (JED) · Doha (DOH) · Cairo (CAI) |
| Routes to monitor | • Istanbul → Dubai, Riyadh, Jeddah, London, New York, Bangkok • Dubai → London, New York, Nairobi, Bangkok, Mumbai, Johannesburg • Cairo → Jeddah, Dubai, London, New York • Riyadh / Jeddah → London, New York, Istanbul, Frankfurt |
| Freelancer's target | 60–80 routes monitored daily. Baseline complete by Week 2. First live alerts by Week 3. |
| Why this timing | Dubai (92.3M pax, 2024) and Istanbul (80M pax) are the world's two most important international hubs by seat capacity. Cairo–Jeddah is the #2 busiest international route globally (5.8M seats, 2025). Emirates, flydubai, Air Arabia, Turkish Airlines, SaudiA, and Gulf Air compete on overlapping corridors — this multi-carrier density is the most productive anomaly environment available. Instagram audience here skews young, travel-hungry, and highly social-media active — fastest path to followers. |
| Instagram strategy | English + Arabic + Turkish hashtags from Day 1. Post in English with Arabic captions on Flash Deals. |
| WAVE 2 · Africa · Months 3–5 |  |
| Priority cities | Cairo (CAI, already active) · Addis Ababa (ADD) · Nairobi (NBO) · Lagos (LOS) · Casablanca (CMN) · Johannesburg (JNB) |
| Routes to monitor | • Addis Ababa → Dubai, London, Paris, Frankfurt, Beijing, New York • Nairobi → London, Dubai, Amsterdam, New York • Lagos → London, Dubai, Amsterdam, New York, Johannesburg • Casablanca → Paris, Madrid, London, New York |
| Freelancer's target | Add 40–60 routes. 2-week data collection before first alerts. North + East Africa first, then West + South. |
| Why this timing | East Africa is the continent's fastest-growing sub-region (+24.3% seat capacity). Ethiopian Airlines alone surged 31.2% to 17M seats. Crucially, African ticket prices are structurally high — fuel costs 20–30% above global average, taxes represent 30–35% of fares (double European levels). When an anomaly appears, the absolute saving is enormous (often $300–600 on a London route), creating high-impact Instagram content. Casablanca is the fastest-growing African hub (+12.3% YoY) and Morocco is a bridge market to Europe. |
| Instagram strategy | English + French (North/West Africa) + Swahili (East Africa). Absolute saving in $ prominent on posts. |
| WAVE 3 · Turkic / Central Asia · Months 5–7 |  |
| Priority cities | Baku (GYD) · Tashkent (TAS) · Almaty (ALA) · Astana (NQZ) · Bishkek (FRU) · Ashgabat (ASB) |
| Routes to monitor | • Baku → Istanbul, Dubai, London, Frankfurt • Tashkent → Istanbul, Dubai, Moscow, Frankfurt, Seoul, Bangkok • Almaty → Istanbul, Dubai, Frankfurt, London, Seoul, Beijing • Astana → Istanbul, Dubai, Frankfurt, London |
| Freelancer's target | Add 30–40 routes. Lower frequency per route — expect a thinner but high-impact anomaly pipeline. |
| Why this timing | Central Asia is the world's fastest-growing aviation market: +500% capacity over 20 years, 7.7% CAGR. Kazakhstan alone served 30M airport passengers in 2024 (+14% YoY). LCC penetration jumped from 4.6% to 21% between 2015 and 2025, creating millions of new first-time flyers with high price sensitivity. No equivalent deal alert service exists for this market — first-mover advantage is significant. Turkish Airlines is the natural bridge: already monitored from Istanbul in Wave 1, its network directly connects all Turkic hubs to the world. |
| Instagram strategy | English + Azerbaijani + Uzbek + Kazakh. Start posting Istanbul → Baku / Almaty deals in Wave 1 already, tagging Central Asian hashtags — build the audience before Wave 3 formally begins. |
| WAVE 4 · Europe · Months 7–10 |  |
| Priority cities | London (LHR/LGW) · Amsterdam (AMS) · Frankfurt (FRA) · Paris (CDG) · Rome (FCO) · Madrid (MAD) · Barcelona (BCN) |
| Routes to monitor | • London / Amsterdam / Frankfurt → Middle East, Africa, Americas (intercontinental) • Intra-European budget routes (easyJet, Ryanair, Wizz Air) for Flash Deals • European departures → South and Southeast Asia |
| Freelancer's target | Add 50–70 routes. Higher data density — may require increased Freelancer hours or partial automation. |
| Why this timing | Europe has massive volume but is a mature, well-served market for domestic deal hunters. The competitive edge here is the platform's Middle East and Africa lens: London→Dubai or Amsterdam→Nairobi anomalies are rarely surfaced by European services focused on outbound European travel. Enter with a clear differentiating angle — 'the deal service that watches the routes Europeans miss.' |
| Instagram strategy | English primary. Add target-language posts (French, German, Spanish) only for specific Flash Deals. |
| WAVE 5 · Americas + Australia · Months 10–14 |  |
| Priority cities | New York (JFK/EWR) · Miami (MIA) · São Paulo (GRU) · Buenos Aires (EZE) · Sydney (SYD) · Melbourne (MEL) |
| Routes to monitor | • New York → Middle East, Africa, Europe (intercontinental) • Miami → Latin America, Middle East, Africa • São Paulo → Lisbon, London, Dubai (large diaspora routes) • Sydney / Melbourne → Middle East, Asia |
| Freelancer's target | Add 40–60 routes. Focus exclusively on intercontinental routes to and from core target regions. |
| Why this timing | The Americas and Australia are the most competitive markets for deal alert services (Going, Scott's, Dollar Flight Club are all US-centric). The entry strategy is diaspora-first: Arab, Turkish, and African diaspora communities in the US, Brazil, and Australia are underserved on routes back to their home regions — exactly the routes this platform monitors best. Enter as the specialist, not the generalist. |
| Instagram strategy | English primary. Spanish for Miami/Brazil audience. Diaspora-angle messaging on posts. |

A3.  Cumulative Monitoring Scale

| Wave | Region | Month Start | New Routes Added | Cumulative Routes | Anomaly Volume | Growth Signal |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Middle East + Turkey | Month 1 | 60–80 | 60–80 | Very High | High (+6–8% YoY) |
| 2 | Africa | Month 3 | 40–60 | 100–140 | High | Very High (+24% E.Africa) |
| 3 | Turkic / Central Asia | Month 5 | 30–40 | 130–180 | Med–High | Fastest globally |
| 4 | Europe | Month 7 | 50–70 | 180–250 | Very High | Stable (+3–5% YoY) |
| 5 | Americas + Australia | Month 10 | 40–60 | 220–310 | High | Moderate (+5% YoY) |

A4.  Cross-Wave Instagram Audience Strategy

Freelancer's monitoring expansion and the Instagram audience build are not perfectly synchronised — and this is intentional. The recommendation is to seed future-wave audiences before the monitoring infrastructure formally covers those markets:

Wave 3 pre-seeding: From Month 1 onwards: whenever a Wave 1 route touches a Wave 3 city (e.g. Istanbul → Almaty, Dubai → Tashkent, Istanbul → Baku), post the deal with both English and local-language hashtags (Azerbaijani, Uzbek, Kazakh). This builds a Central Asian follower base before Wave 3 begins.

Wave 4 pre-seeding: From Month 3 onwards: African diaspora communities in the UK, France, Netherlands, and Gulf are already reachable via Wave 1 and 2 posts. Tag African city hashtags on all relevant deals to attract diaspora followers ahead of Wave 4.

Wave 5 pre-seeding: From Month 5 onwards: US, Brazilian, and Australian diaspora (Arab, Turkish, African) should be targeted via English-language posts on routes like New York → Istanbul, Miami → Dubai, São Paulo → Lisbon. These are monitored from Wave 1 — only the audience targeting changes.

The goal is that by the time Freelancer's monitoring formally reaches each new wave, the platform already has an engaged audience waiting in that market.